This Week:

1. Completed preliminary “rough” schematics of the system, including adding new parts to a project specific library.
2. Completed formatting of requirements document.
3. Finished final design of solenoid driver.

Next Week:

1. Finish final draft of schematics.
2. Assemble BOM directly from Eagle CAD
3. Submit Digikey order for all of the parts.
4. Begin PCB layout.