Cameron Tribe

Weekly Progress Report

Nov. 9th 2014

This Week:

1. Received components
2. Made second component order for additional parts.
3. Finalized & Verified PCB layout & submitted order
4. Completed testing full prototype

Next Week:

1. Begin CAD work for PCB enclosure & lock box
2. Receive PCBs.
3. Solder components to PCB and test.