Weekly progress report for the week ending 11/30/2014

This week:

-Fixed the unlock mode bug by implementing a 100ms software delay when exiting the unlock sequence with a button press.

-Laser cut the solder mask template for my PCB

Next week:

-Use the reflow oven to build my PCB

-Test the NocLock inside of it's box enclosure to prepare for demonstration.

-Assist with the demo presentation materials.