## Slide 1
Digital Dash
Portland State University
Department of Electrical and Computer Engineering (ECE)
Sean Koppenhafer, Jaime Rodriguez,
Chad Thueson, Noah Erickson, Rishal Dass
Weekly meeting, 4/1/2015
Notes: 1
1

## Slide 2
Display Updates
GUI
  - Main screen has been designed
Subsystem menus
  - Additional screen options to troubleshoot

## Slide 3: Board Layout
Schematic has been finalized
    - component selection(0805, alternatives)
    - BOM Created
    - w/ power supply
    Layout Rev 1
        - Constraints ( DIMs, Trace widths, LQFP)
        - Team Logo

## Slide 4
Prototype Enclosure
Created enclosure Design for Due Prototype
  For upcoming test runs
  Need to redesign transceiver board
  Design 5v Power supply board

## Slide 5
CAN Updates
RMS (Completed)
RMS messages confirmed as accurate.
Correct scaling factors found.
BMS ( Issues)
BMS intermittently working, have been able to receive messages a few times but there seems to be an issue with our system interrupting the communication between the EVCU and BMS.
Solution
  Not sure how to fix issues, since car has been taken part and wont be back together for unknown # weeks.

## Slide 6
Goals For The Upcoming Week
Board
- send layout to board house for manufacturing.
  - order parts
Enclosure
- Create enclosure for Due Prototype, for upcoming test run.
- clean up transceiver board
Code Cleanup
- Continue to tidy up the code
Notes: 6
----- Meeting Notes (4/1/15 10:34) -----
keep doing what we doing
listen to what michael says
problems out of control